Vox8 Color by Cell Scalars “blinks” white.  I cannot replicate the problem with VTK script.

Crashes on exit when using multiple procs on win2000.  It is the same old RenderWidget problem.

Quadric clustering too slow!

Optimize feature edges to find boundary edges.

7 Processors seg. faults.  Running PV on cluster (win2000) on seven nodes crashes (simple sphere or large POP data).

Array takes too long to translate to scalars.

Fixed for one component.

We still need to fix for “active component”.

Better solution is to have get colors to return an array?

4000x4000 mandelbrot image crashes node 0 on cluster np 1.

Must Be Id.  Try it with amy’s changes.

Large Mandelbrot Iso Surface does not seem to be generating an LOD (On Cluster) (Loose interactivity.)

Might be the Prop3D LOD issue.

Fix Pthread issue on SGI.

“Did you call end append “ problem.

Sort of fixed.  I took out the warning messages.

Last process not reading properly.

Empty data causes error in QuadricClustering?

Does not seem to be a real problem.

Cannot read largest POP file.

Works local. Test it at LANL again.

ParaView License:  We are going to have to change the Kitware KW copyright to be an open source license.

We could easily embed this (N to M solution) into the vtkPVGeometryFilter.

ParaView Animation and  Movie tool.

Ensight Reader:

Multiblock (parallel)

VTK parallel file readers

Move to vtkCommand in KW:  “Payment” for using the abort render logic.

Exodus Reader

Silo Reader

VTK

Subclass complex sources and filters into subdirectory.

Errors when user requests pieces/ghost cells and sources do not supply them.

It is important that the user can turn these messages off if they are not interested in them.

(Charles)

Unify off-screen rendering features across platforms

(Berk)

Charles:  Make examples for the vtkImageBlockReader/Writer

Improved documentation for image block reader/writer.

Cell vs. points option in update piece. (Questionable value).

Get all unstructured types working with streaming. (Sort of need readers working.).

When to generate ghost cells. (interface between image data to dataset.)

Make ghost fields a part of the update request mechanism.

Find someone else to work with at LANL since Pat Fay is going back to Intel.

Start work on a SAF file reader for Sandia. – The people at Sandia are working on this.

Integrate parallel rendering better into VTK.

As a proof of concept, change vtk pipeline so that unstructured extents are not immediately translated into structured extents.  Image filters would continue using the piece/ghostLevel interface if possible.

Create a plan for creating macro scripts.  Jim suggested that scripts be reusable like macros (i.e. for runtime visualization).  He suggested an interface: VisInit, Connect, Update, Disconnect, Interact/Visualize, VisFinalize.

Low priority.

Readers and writers that handle pieces. (New format) Ken?		Priority: 1	Completed: No	LANL

Decimate Tetrahedral mesh filter.		Priority: 2	Completed: No	LANL

Ghost cells ownership/piece. (Example?)		Priority: 2	Completed: No	LANL

LIC or FLIC (2D and 3D)		Priority: 2	Completed: No	LANL

I will get to these eventually - Berk

Stream surfaces		Priority: 2	Completed: No	LANL

In Progress , Will implemented an initial version in vtkRuledSurfaceFilter -  Berk

Make an example of processing an AMR data set with VTK.

Get an AMR data set and translator from Pat Fay, or generate an artificial one.

– Pat Fay is leaving for Intel.

Convert the AMR dataset to unstructured grid.

Create a subclass of vtkDataSet that contains an octree.

Important cell types. (part of contract.)		Priority: 3	Completed: No	LANL

Warning when a filter does not handle pieces without seams.

Warning when Sources cannot generate pieces/ requested arrays.

# ParaView

High Priority:

Extent Translators have to be managed to give consistent extents when volumes are clipped.  The old ParaView had this.  It has to be redone for the new architecture.

Use texture maps to show images.		Priority: 2	Completed: No	ParaView

This is almost finished.  The only problem is getting the texture map to render a piece of the image.

Get ParaView saving its state to a file.  So far the only state we are saving is the camera information.  (We’re also saving out tcl scripts, but we probably need a simpler format to read back in.  Maybe XML?)

Resolve problems with progress bar:  How will it work if process 0 is not handling any pieces?  It causes additional renders/updates when the pipeline is already executing.  I just disabled the progress methods for now.

Re-execution bug.  Note: filters execute on every render.  It only happens after the pipeline has been played with.  It could be a split pipeline or image slice filter.  Fractal to slice and contour.	ParaView.  This may no longer be an issue with the new architecture.  It should be tested again.

Animation Tool.  Put the animation feature back into ParaView.

Robustness		Priority: 2	Completed: No	Note: Catch users mistakes.

Maybe use Tcl catch.	ParaView

We especially need to be careful of this for the buttons on the toolbar.

Move actors around (e.g., so you can see results of > 1 filter side by side).		Priority: 2	Completed: No	ParaView

Multiple windows in PV.  At some time we will want to support multiple views.

Mirror option (so if your data set is symmetric, you only have to specify one part and reflect to get other parts).  This is an option in EnSight for simulation data that is symmetric.

Button on toolbar for cutting.  Probably want to change the interface for the cutting filter so that you don’t have to type in the plane normal – something involving the mouse instead of the keyboard.

Better handling of multiple outputs.  Right now, the EnSight reader is the only thing that has multiple outputs, and for it we create dummy sources, one for each of the EnSight reader outputs.

Merging imaging and graphics.

Over active generation of ghost level arrays.  Any time a filter asks for a piece (other than 0 of 1) from an image.

We have to assume they will be needed.

Filters could request them if needed.

Image to structured points

Needed because of a difference between imaging filters and graphics filters.

Imaging can give a larger extent than requested.  Graphics can not handle this larger extent.

Solutions:

Mark the extra cells/points with ownership array (description).

Special data set access filters all but one piece.  (Blah!)

Make a request flag (I cannot handle more than requested.)

Who will be responsible for generating ghost level array and clipping a sub extent when

the source does not.

Not all filters.  Too much of a burden.

Possibly the image could clip.  (Is this too much like vtkImageCache?)

(Jim Ahrens likes this solution.)

Force the user to add another filter (vtkImageClip) (vtkImageGhostLevelGenerator).

(Filters would warn user when they could not generate a

request and suggest a filter to add.)

Filters do not pass, copy, or operate on any attributes but point scalars.

Possible solutions.

Execute methods could operate on any one point field (i.e. vectors)

As specified by the user.

What about cell arrays?

Filters that do not change the extent of an image could simply pass data.

Do we put this in the execute methods? (What about threaded execute?).

Another option is to let the super class do it, or find/create a special function

That does this (Allocation?)

Would users put a copy data call in the middle of their execute methods?

What about interpolation of point data arrays?

Imaging Execute methods expect the output to be pre allocated.  This is different than graphics.

Additions:

Requesting points vs. cells.  Glyph could use this.  Right now, a request has duplicate points,

and glyph uses point ghost level.

I have considered this from the initial design and I always assumed that the

extra complexity does not exceed the benefits.

The same behavior can be achieved with Special extent translators or filters.

Ghost cell ownership arrays.

Making a more general update extent could allow arbitrary field arrays to be requested

point/cell

Ghost level/ownership

Give me exactly what I want vs. I can handle more than requested. …

This sounds complex.  How would it be packaged?

Storing the data attributes in field arrays. (start with ghost levels.).

GetScalar would access field array by Name vs Pointer?

How to specify not to copy a field array?

Done

Preset color maps.  (Start with grayscale and rainbow.)

ParaView  Running on LANL’s Win2000 cluster:

Satellite renderers should use single buffer mode.

ParaView Running on SGI

Remove MPI_Cancel from vtkPVTreeComposite.

POP Flow vector completion filter:  Create a filter to compute the z flow from x and y flow components.

Finished:

Change input to Contour does not work.

Cartroid->Sufrace->Iso  (change iso input to Cartroid.)

Fixed: Read Cartoroid and DataSetSurfaceFilter Hangs.

Ocean floor iso surface (medium) on cluster became very slow.  Changing the color of the property gave an error.

Fixed.  Quadric clustering re-executing because of data set surface filter.

Fixed. Should not be de-referencing property.

32 bit ids.  (Change cell id from 32 bit int to 64 bit int.)

Amy has finished this

No Prompt on error.

Fixed: cerr when np > 1.

Add probe filter. – Amy finished this.

Read interfaces from a file, Note: XML format?

Talk with Brad about this.

Brad did this.

Setup nightly regression testing for parallel examples.

Framework in place for doing this in new VTK tree.

Save Tcl Script does not add actor.

Create a sphere (or anything) causes two still renders.

EnSight reader – time

Amy added this.

ParaView Multi Pipe

N to M solution.

LANL folks did this.

Threshold not being set for input array range (PV Threshold button).

Sliders hard coded to 0 to 400 range.

Create a vtk class for the MPE event log.

(Berk)